<PARSED TEXT FOR PAGE: 1 / 3>

FIVE PROJECT TASKS

Azure Hybrid Identity with Password Hash Synchronisation

The following five tasks represent the major implementation activities of the project. Each task has a

defined objective, implementation scope and expected result. Together, they cover the complete

process of building, configuring and validating the hybrid identity environment.

Task 1 — Set Up the Azure Environment

Objective: Establish the Azure infrastructure required to host the hybrid identity laboratory.

Detailed Explanation: The first task is to prepare a controlled Azure environment for the project.

An appropriate Azure subscription is selected and a dedicated resource group is created to keep all

project resources together. A virtual network and subnet are configured for the Windows Server

virtual machine. A Windows Server VM is then deployed with the resources required for the identity

lab. Network access is configured so that the server can be administered and can communicate with

the required Microsoft identity services. The deployment should be kept to the minimum resources

necessary for the academic demonstration to reduce unnecessary Azure usage.

Expected Result: A functioning Windows Server VM is available inside the Azure environment and

is ready for Active Directory and Microsoft Entra Connect configuration.

Task 2 — Configure Active Directory Domain Services

Objective: Create the on-premises identity source that will be synchronized with Microsoft Entra ID.

Detailed Explanation: Active Directory Domain Services (AD DS) is installed on the Windows

Server and configured as the domain controller for the laboratory domain. A test domain is

established and appropriate organizational units (OUs), security groups and user accounts are

created. Test users represent the identities that an organization would normally maintain in its onpremises directory. The directory structure is kept organized so that synchronization filtering can be

demonstrated later. User credentials are configured for the test accounts and the domain is verified

before proceeding to cloud synchronization.

Expected Result: A working Active Directory domain exists with test users, groups and OUs that can

serve as the source directory for the hybrid identity configuration.

Task 3 — Configure Microsoft Entra Connect and Password Hash Synchronisation

Objective: Establish synchronization between Active Directory and Microsoft Entra ID using

Password Hash Synchronisation.

Detailed Explanation: Microsoft Entra Connect is installed on the Windows Server and configured

to connect the local Active Directory environment to the Microsoft Entra tenant. During

configuration, the required administrative credentials and directory connection information are

<PARSED TEXT FOR PAGE: 2 / 3>

provided. Password Hash Synchronisation is selected as the authentication method. Synchronization

scope and filtering are configured so that only the intended directory objects are included. An initial

synchronization is then performed and its status is checked. Password Hash Synchronisation

synchronizes password-derived information rather than transferring the user's original plaintext

password to Microsoft Entra ID.

Expected Result: Microsoft Entra Connect successfully connects the two identity environments and

begins synchronizing the selected Active Directory objects and password-derived information to

Microsoft Entra ID.

Task 4 — Synchronize and Verify User Identities

Objective: Confirm that synchronized identities are correctly created in Microsoft Entra ID and can

be used for cloud authentication.

Detailed Explanation: The fourth task validates the synchronization process. Selected test users

and groups are synchronized from Active Directory and checked in the Microsoft Entra admin

environment. Important identity attributes are reviewed to confirm that the synchronized objects

correspond to the correct on-premises accounts. Synchronization status and results are examined

for errors or unexpected objects. A controlled sign-in test is then performed using a synchronized

test account to verify that Password Hash Synchronisation is functioning as expected. Screenshots

and test observations can be collected as evidence for the project report.

Expected Result: Selected Active Directory users and groups are visible in Microsoft Entra ID,

synchronization completes successfully, and the test user can authenticate to the intended cloud

service using the synchronized credentials.

Task 5 — Configure Filtering and Troubleshoot Synchronization

Objective: Control synchronization scope and demonstrate the identification and resolution of

common hybrid identity problems.

Detailed Explanation: The final task focuses on operational control and troubleshooting.

Synchronization filtering is configured so that only the required users, groups or organizational

units are synchronized. The project then examines common failure scenarios such as duplicate

attributes, conflicting identity information, incorrect filtering rules, synchronization failures and

authentication problems. Microsoft Entra Connect synchronization status and available diagnostic

information are reviewed to identify the cause of an issue. Configuration is corrected and

synchronization is repeated to confirm that the problem has been resolved. This task demonstrates

that a hybrid identity environment requires both correct initial configuration and ongoing

monitoring.

Expected Result: Only intended identities are synchronized, common synchronization issues can be

identified and corrected, and the final environment operates with the expected identity and

authentication behaviour.

<PARSED TEXT FOR PAGE: 3 / 3>

Overall Task Flow

Azure Infrastructure Active Directory Entra Connect + PHS Synchronization & → → →

Authentication Testing Filtering & Troubleshooting →